## Slide 1
Project Management Tool
End-to-End Training Guide Value Stream Driven | 17 Tabs | 8 Roles | Configurable Workflows 📥 Demand → 📋 Requirement → 📁 Project → ⚡ Epic → 📝 Story → 🚀 Release
1/20
Project Management Tool — Training Guide

## Slide 2
What is the Project Management Tool?
A comprehensive platform for managing the full delivery lifecycle from demand intake through to production release. 📥 Demand Intake — anyone can submit a demand against an application 🔄 Configurable Workflow — each Value Stream defines its own approval process 📁 Project Management — pipeline tracking with governance checkpoints ⚡ Agile Delivery — Epics & User Stories with story points 🚀 Release Management — sprint tracking & signoff workflow 📊 Portfolio View — holistic view across all value streams 👤 Role-Based Access — 8 roles with tailored dashboards
2/20
Project Management Tool — Training Guide

## Slide 3
How to Read This Guide
This training guide is organized by ROLE — find your role below and review your responsibilities, tabs, and actionable items. 👤 Who You Are → What You See → What You Can Do Slides 4-5: Role matrix & comparison Slides 6-13: Individual role deep-dives Slides 14+: Feature walkthroughs 💡 TIP: Use the role selector in the app header to switch between roles and see the tool from different perspectives.
3/20
Project Management Tool — Training Guide

## Slide 4
Role Access Matrix
┌────────────────────┬─────┬──────┬──────┬─────┬──────┬──────┬─────┐ │ Tab │ Adm │VSPMO │ VSO │ PO │ DL │ BA │ RM │ITSO │ ├────────────────────┼─────┼──────┼──────┼─────┼──────┼──────┼─────┤ │ 📊 Dashboard │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ │ 📈 Portfolio │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ │ 📥 Demand │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ — │ — │ │ 📦 Products │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ │ 📁 Projects │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ │ 🎯 Capabilities │ ✅ │ ✅ │ ✅ │ — │ ✅ │ ✅ │ — │ — │ │ 📋 Requirements │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ │ ⚡ Epics │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ │ 📝 Stories │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ │ ⚠️ Risks │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ │ 🔗 Dependencies │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ │ 🚀 Releases │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ │ 📋 Sprints │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ │ ✅ Governance │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ │ 👥 Resources │ ✅ │ ✅ │ ✅ │ — │ ✅ │ ✅ │ — │ — │ │ 👤 Users │ ✅ │ — │ — │ — │ ✅ │ — │ — │ — │ │ ⚙️ Config │ ✅ │ — │ — │ — │ — │ — │ — │ — │ ├────────────────────┼─────┼──────┼──────┼─────┼──────┼──────┼─────┤ │ Total Tabs │ 17 │ 16 │ 12 │ 11 │ 14 │ 13 │ 12 │ 11 │ └────────────────────┴─────┴──────┴──────┴─────┴──────┴──────┴─────┘
4/20
Project Management Tool — Training Guide

## Slide 5
Dashboard Actions by Role
What each role sees on their Dashboard Action Items panel: 👑 Admin: All pending demands (Triage / Assess / Approve / Convert) + All pending release signoffs 🏢 Value Stream PMO: Demands to Approve + Pending Signoffs (oversees all value streams, unfiltered views) 🌊 Value Stream Owner: Demands to Approve (Assessed status) + Pending signoffs (only their assigned value streams) 📦 Product Owner: Demands to Approve + Pending Signoffs 🚀 Delivery Lead: Demands to Triage / Assess / Convert + Pending Signoffs 📊 Business Analyst: Submitted Demands (view only) 🔖 Release Manager: Pending Signoffs only 🔒 ITSO: Assessed + PSC Review Demands (security review) • Viewers: Stats only (no actionable items)
5/20
Project Management Tool — Training Guide

## Slide 6
👑 Admin — System Administrator
Full access — all tabs, all actions
RESPONSIBILITIES: • Configure the entire system via ⚙️ Config tab • Manage users and their roles (👤 Users tab) • Approve demands, manage releases, oversee governance • All CRUD operations across all 17 tabs KEY ACTIONS: • 📥 Demand: Full workflow — can Triage, Assess, Approve, Convert, Reject • 🚀 Release: Full lifecycle — Create, Open, Review, Complete, Signoff • ✅ Governance: Full edit (status, owner, dates) • 👤 Users: Create/Edit/Delete users, assign roles • ⚙️ Config: Add/edit/remove configuration entries DASHBOARD SEES: All pending items across every entity
6/20
Project Management Tool — Training Guide

## Slide 7
🌊 Value Stream Owner (VSO)
Owns one or more value streams — approves demands within their VS
RESPONSIBILITIES: • Oversee demands across their assigned value streams • Approve demands that have been assessed (Assessed → Approved) • Review Portfolio and Sprint views filtered to their VS • Monitor risks, dependencies, and governance for their VS products TABS VISIBLE (12): Dashboard, Portfolio, Demand, Products, Projects, Capabilities, Requirements, Epics, Stories, Risks, Deps, Releases, Sprints, Governance KEY ACTIONS: • 📥 Demand: Approve demands + Reject • 🚀 Release: Signoff pending stories • 📈 Portfolio: Sees only their assigned value stream products • 📋 Sprints: Sees only their assigned value stream products • ✅ Governance: Can edit all items CONFIGURATION: Assign value streams via 👤 Users tab (pm_valuestream field — comma-separated VS IDs)
7/20
Project Management Tool — Training Guide

## Slide 8
🏢 Value Stream PMO
Oversees ALL value streams — like Admin but without Config access
RESPONSIBILITIES: • Cross-VS oversight — sees all value streams unfiltered • Approve demands across any value stream • Manage resources and review governance TABS VISIBLE (16): All except ⚙️ Config KEY DIFFERENCES FROM ADMIN: • ❌ Cannot access Config tab • ❌ Cannot manage users • ✅ Everything else same as Admin DASHBOARD SEES: Demands to Approve + Pending Signoffs across all VS
8/20
Project Management Tool — Training Guide

## Slide 9
📦 Product Owner (PO)
Owns specific products — approves demands, signs off releases
RESPONSIBILITIES: • Product-level demand approval (Assessed → Approved) • Sign off on release items (✍️ Signoff button) • Review epics and stories for their products TABS VISIBLE (11): Dashboard, Portfolio, Demand, Products, Projects, Requirements, Epics, Stories, Risks, Deps, Releases, Sprints, Governance KEY ACTIONS: • 📥 Demand: Approve + Reject (only these two workflow actions) • 🚀 Release: Signoff pending stories (✍️ Signoff button) • ✅ Governance: Can edit items • 📦 Products: View, edit, and manage product details DASHBOARD SEES: Demands to Approve + Pending Release Signoffs NOTE: Cannot create/edit demands, cannot triage or assess
9/20
Project Management Tool — Training Guide

## Slide 10
🚀 Delivery Lead (DL)
Manages delivery — projects, resources, releases
RESPONSIBILITIES: • Own demand workflow: Triage → Assess → Convert • Manage projects, epics, stories, resources • Register stories into releases • Review governance checklists TABS VISIBLE (14): Dashboard, Portfolio, Demand, Products, Projects, Capabilities, Requirements, Epics, Stories, Risks, Deps, Releases, Sprints, Governance, Resources, Users KEY ACTIONS: • 📥 Demand: Triage, Assess, Convert, Reject (+ Raise Demand) • 🚀 Release: Register stories (+ Create/Edit/Delete releases) • ✅ Governance: Full edit all items • 👥 Resources: Full CRUD • 👤 Users: Can manage users and their roles DASHBOARD SEES: Demands to Triage/Assess/Convert + Pending Signoffs
10/20
Project Management Tool — Training Guide

## Slide 11
📊 Business Analyst (BA)
Raises demands, analyzes requirements — read-only on most views
RESPONSIBILITIES: • Raise new demands (+ Raise Demand button) • View demand status and track progress • Review requirements and products TABS VISIBLE (13): Dashboard, Portfolio, Demand, Products, Projects, Capabilities, Requirements, Epics, Stories, Risks, Deps, Releases, Sprints, Governance KEY ACTIONS: • 📥 Demand: Can raise new demands (Submit) • ❌ Cannot edit existing demands, cannot Triage/Assess/Approve/Reject • ✅ Governance: READ-ONLY (inputs disabled, Generate button hidden) • All other views: READ-ONLY DASHBOARD SEES: Submitted demands only SPRINT BOARD: Only shows products with active demands
11/20
Project Management Tool — Training Guide

## Slide 12
🔖 Release Manager (RM)
Manages release lifecycle and signoffs
RESPONSIBILITIES: • Full release lifecycle: Create → Open → Review → Complete • Sign off on release items • Register stories into releases TABS VISIBLE (12): Dashboard, Portfolio, Products, Projects, Requirements, Epics, Stories, Risks, Deps, Releases, Sprints, Governance KEY ACTIONS: • 🚀 Release: ALL actions — Create, Open, Review, Complete, Signoff, Register • ✅ Governance: Can edit items • ❌ No access to 📥 Demand tab • All other tabs: View-only DASHBOARD SEES: Pending signoffs only
12/20
Project Management Tool — Training Guide

## Slide 13
🔒 ITSO — IT Security Officer
Reviews demands and risks from a security perspective
RESPONSIBILITIES: • Security review of demands in Assessed or PSC Review status • Monitor risks and dependencies across all products • Review requirements for security compliance TABS VISIBLE (11): Dashboard, Portfolio, Products, Projects, Requirements, Epics, Stories, Risks, Deps, Releases, Sprints, Governance KEY ACTIONS: • 📥 Demand: READ-ONLY (cannot create/edit/change status) • ⚠️ Risks & 🔗 Deps: View-only • ✅ Governance: READ-ONLY • ❌ No access to 📥 Demand workflow actions DASHBOARD SEES: Demands in Assessed + PSC Review status (for security review purposes)
13/20
Project Management Tool — Training Guide

## Slide 14
📥 Demand Intake — Workflow
Configurable per Value Stream
HOW TO RAISE A DEMAND: 1. Click + Raise Demand on the 📥 Demand tab 2. Fill in Title, Detail, Type, Priority 3. Select Value Stream (determines workflow) 4. Select Product (the app the demand targets) 5. Click Save → status set to first step in VS flow WORKFLOW BY VALUE STREAM: • Customer Experience: Submitted → Triaging → Approved (3 steps) • Operational Efficiency: Submitted → Triaging → Assessed → Approved (4 steps) • Risk & Compliance: Submitted → Triaging → Assessed → PSC Review → Approved (5 steps) CHANGING STATUS: • Click 'Change Status' button → dropdown shows all next steps from config • Selecting 'Approved' opens Convert to Requirement modal • Selecting 'Rejected' immediately rejects the demand ⚙️ CONFIG: Edit demand_flow entries in ⚙️ Config tab to add/remove steps
14/20
Project Management Tool — Training Guide

## Slide 15
📋 Sprint Board — Team × Product Grid
Derived from Resource Assignments to Epics
HOW IT WORKS: • Teams (rows) are derived from resource assignments → epics • Products (columns) are derived from release items → stories → epics → projects → products • Each cell shows sprint cards for that Team × Product combination SPRINT CARD SHOWS: • Sprint name & status badge • Release & cutoff dates • Story count & signoff progress • Story Points: completed / total (e.g. 21/26 SP) • Progress bar for pending signoffs FILTERS: • ☑ Show completed sprints — toggle to see Released sprints • Role-based: VSO sees only their VS products • BA sees only products with active demands Click any card → navigates to Releases tab with auto-expand
15/20
Project Management Tool — Training Guide

## Slide 16
✅ Governance Checklist
Per-project, per-phase, fully configurable
HOW IT WORKS: • Each project has a governance template (auto-detect or explicit) • Template determines which phases and checklist items appear • Phases are configurable per value stream • Checklist items are configurable per VS + phase PER-PROJECT TEMPLATE ASSIGNMENT: • Edit a project → Gov Template dropdown • 'Auto-detect from VS' — uses product's value stream • Explicit template — locks to a specific VS template EDITING ITEMS: • Status dropdown: To Do / In Progress / Done / N/A • Owner input, Plan Start/End, Actual Start/End — all inline editable • Config-only items auto-create on first edit • 'Generate N Items' button creates all missing items at once FILTERS: Project dropdown + Phase dropdown + Search bar
16/20
Project Management Tool — Training Guide

## Slide 17
🚀 Release Management
Epic-grouped with signoff workflow
RELEASE LIFECYCLE: • Draft → Open → In Review → Released • Workflow buttons appear based on current status REGISTERING STORIES: • Click ➕ Register on an Open release • Select unregistered user stories • Stories grouped by Epic (two-level expand) SIGNOFF WORKFLOW: • Individual story signoff: Pending → Approved / Rejected • ✍️ Signoff button appears on each pending story • Signoff modal: Decision (Approved/Rejected) + Note • Signoff recorded with by/date metadata Click any release row → expands epics → expands stories
17/20
Project Management Tool — Training Guide

## Slide 18
📈 Portfolio View
Value Stream grouped product cards with holistic metrics
PER-PRODUCT CARD SHOWS: • Demand count with status breakdown badges • Project count • Story Points: done/total with progress bar • Teams involved (from assignment chain) • Active sprints count • Risk & dependency counts VALUE STREAM HEADER: • Flow step count badge (e.g. '4 steps') • Product count ROLE FILTERING: • VSO: only their assigned value stream products • All others: full view Click any card → navigates to Products tab
18/20
Project Management Tool — Training Guide

## Slide 19
Getting Started — Quick Reference
1️⃣ RAISE A DEMAND: Go to 📥 Demand → + Raise Demand 2️⃣ WORKFLOW: Click Change Status on a demand to advance it → Last step (Approved) creates a Requirement 3️⃣ CREATE A PROJECT: Go to 📁 Projects → + New Project → Assign a Governance Template if needed 4️⃣ MANAGE EPICS & STORIES: Break down requirements → Assign resources to epics (determines Sprint Board teams) 5️⃣ GOVERNANCE CHECKLIST: Go to ✅ Governance → Click Generate Items or edit items individually 6️⃣ CREATE A RELEASE: Go to 🚀 Releases → + New Release → Register stories, sign off when ready 7️⃣ VIEW SPRINTS: Go to 📋 Sprints for Team×Product grid → Toggle 'Show completed' as needed 8️⃣ CHECK PORTFOLIO: Go to 📈 Portfolio for holistic view 🔄 RESET DATA: Click 🔄 Reset in the header to clear all data 👤 SWITCH ROLE: Use the role dropdown in the header
19/20
Project Management Tool — Training Guide

## Slide 20
Q&A
Thank You!
Key Concepts to Remember: • Workflows are CONFIGURABLE — edit in ⚙️ Config, no code changes • Roles determine WHAT you see and WHAT you can do • Dashboard shows only YOUR actionable items • Sprint Board shows team assignments derived from resources • Governance checklist is per-project with VS-specific templates • Demand → Requirement conversion happens on Approved status Questions?
20/20
Project Management Tool — Training Guide